DAN

C O M P A N Y

HEALTH, SAFETY & ENVIRONMENT MANAGEMENT SYSTEM

DAN Construction Safety Manual (DCSM)

Pre-Construction Meeting — Agenda Requirements

Document Control

| Document No. | 01-000001-000000-DAN-PRC-HSE-000005-MTNG | Revision | R00 |
| --- | --- | --- | --- |
| Issue Date | June 2026 | Classification | Controlled — Internal |
| Document Owner | HSE Department | Page Format | US Letter |

Approval

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| HSE Representative Signature / Date | Competent Person (HSE) Signature / Date | Project Director / Manager Signature / Date |

Table of Contents

# 1. Purpose

This document establishes the requirements for preparing the agenda for the Pre-Construction Meeting. This meeting shall be held prior to mobilising the CONTRACTOR’s assets and personnel to the Site.

# 2. Scope

This document applies to all DAN construction projects and to the DAN SH&E team, the CONTRACTOR’s Project Manager and the CONTRACTOR’s SH&E Representative, who together establish the DAN SH&E project requirements before site activities commence.

# 3. References

- DAN Construction Safety Manual (DCSM)

- Specification for Contractor Project-Specific SH&E Plan (PSHEP)

- Qualification Requirements for CONTRACTOR SH&E Personnel

# 4. Deliverable

- Specific details for all agenda items (as applicable), together with the associated plans and procedures.

# 5. Procedure

Prior to mobilisation and commencement of site activities, DAN SH&E shall arrange a meeting with the CONTRACTOR’s Project Manager and SH&E Representative to establish the DAN SH&E project requirements.

## 5.1 Plans and Procedures

The following plans and procedures shall be presented and reviewed:

- Formulation of project-specific Safety, Health and Environment (SH&E) plans based on the full scope of work

- SH&E staffing plan (CVs of all SH&E staff for review and approval by DAN)

- Site-specific emergency planning and response procedures

- Fire protection, prevention and suppression plans

- Site-specific emergency communication procedures, with names, emails and phone numbers

- Proposed medical facility, licensed nursing staff, and hours and days of operation

- Medical reporting and records

- Site mobilisation and demobilisation plans

- CONTRACTOR SH&E management arrangements

- Site security, visitor control and public-exposure controls

- Site-specific pre-construction risk assessment based on the full scope of work

Note:  An approved Safe Work Method Statement, Risk Assessment and written proof of personnel training are mandatory for all operations carried out on the project.

## 5.2 Agenda Items

Agenda items shall include, but need not be limited to, the following:

1.  Orientation and training

2.  Mobilisation and site facilities

3.  Project forecast

4.  Equipment inspections

5.  SH&E reporting, audits and permit requirements

6.  Regulatory agency inspection

7.  Project audits and inspections

8.  Permit-to-work systems required

9.  SH&E meetings

10.  Project rewards and recognition programmes

11.  Near-miss reporting and lessons learned

12.  Project safety and health close-out

# 6. Records

Minutes of the Pre-Construction Meeting, the agreed agenda, the attendance register and all plans and procedures tabled shall be retained and made available to the DAN Representative on request.

# 7. Related Documents

- DAN Construction Safety Manual (DCSM)

- Project-Specific SH&E Plan (PSHEP)

- Emergency Preparedness and Response Plan Template

- SH&E Meeting Minutes Template

# Revision History

| Rev. | Date | Description of Change | Approved By |
| --- | --- | --- | --- |
| R00 | June 2026 | Initial issue. Restructured to the DAN integrated HSSE management-system template and re-branded in accordance with the DAN Brand Book. | Project Director |