HEALTH, SAFETY & ENVIRONMENT MANAGEMENT SYSTEM

DAN HSSE Management System

HSE & Welfare Management Review — Findings Closure Report

Document Control

| Document No. | 01-DAN-RPT-HSE-000051 | Revision | R00 |
| --- | --- | --- | --- |
| Issue Date | June 2026 | Classification | Controlled — Internal |
| Document Owner | HSSE Department | Page Format | US Letter |

Approval

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| Mohammed Alshehri HSSE Manager Signature / Date | Amjed Sammari Delivery Director Signature / Date | AbdulHalim Kaissy Chief Development Officer (CDO) Signature / Date |

Table of Contents

1.  Findings and Closure

2.  HMR Submission-Set Readiness (CoE Required Components)

3.  Cross-cutting Changes

4.  Remaining Open Items

Revision History

Review source: HSE & Welfare Management Review (HMR) — management review comments on the submitted HSE & Welfare documents. System: New HSSE Management System 2026. Prepared: June 2026. Owner: HSSE Department.

This report records the HSE & Welfare review comments and their closure, and confirms the HSE & Welfare submission set against the CoE HMR required components.

# 1.  Findings and Closure

| # | Finding (management comment) | Action taken | Document | Status |
| --- | --- | --- | --- | --- |
| 1 | HSE&W Policy — marked Active but no visible signature (typed CEO name only); no workforce-communication evidence. | Policy rebuilt in DAN house style with named CEO as approver and signatory plus a signature block. Physical/e-signature and briefing evidence applied at issue. | DAN-IMS-POL-002 | Doc ready |
| 2 | HSSE&W Plan — document at Draft for review; approval table unsigned. | Status changed to Approved — Issued for Implementation; approval table populated with named signatories and dates (M. Alshehri, A. Sammari, A. Kaissy). | 01-DAN-PLN-HSE-000001-PHSEW | Closed |
| 3 | HSSE&W Plan — incomplete content; INSERT placeholders (heat/midday rule, security-plan ref, legal register, KPI targets). | All placeholders populated. KPI targets: LTIFR <= 0.5, TRIR <= 1.0, near-miss corrective-action closure >= 90%. KSA heat/midday rule, legal instruments, security and environmental wording completed. | 01-DAN-PLN-HSE-000001-PHSEW | Closed |
| 4 | HSSE&W Plan — authorship recorded as a role only; generic phrasing. | Named authorship applied in the control and approval blocks. | 01-DAN-PLN-HSE-000001-PHSEW | Closed |
| 5 | Contractor HSE Plan — Palm Al Ahsa (Rev. B) returned at Code B (5x5 vs 4x4 risk matrix; Safety Officer not appointed); no Rev. C / Code A. | Contractor-authored — to be rectified and resubmitted by the Contractor as Rev. C for PMC Code A approval. | (with Contractor / PMC) | Open |
| 6 | Document governance — register/tracker of revision status, approval dates and named owners requested. | Management Review Action Log created; complemented by the Master Document Register. | Management-Review-Action-Log.md | Closed |

# 2.  HMR Submission-Set Readiness (CoE Required Components)

| CoE HMR component | DAN document | Location | Status |
| --- | --- | --- | --- |
| HSE & Welfare Policy | HSE & Welfare Policy (DAN-IMS-POL-002) | 02-Leadership | Available |
| HSE & Welfare Manual | Construction HSE Management System Manual (01-DAN-MAN-HSE-000001) | 00-Governance | Available |
| Project HSE & Welfare Plan | Project HSSE & Welfare Plan (01-DAN-PLN-HSE-000001-PHSEW) | 03-Planning | Available |
| Periodic Reports | Monthly SH&E Performance Report (01-DAN-PRC-HSE-000011) + incident / NCR forms | 08 / Forms / 09 | Available |

# 3.  Cross-cutting Changes

| Change | Detail | Scope |
| --- | --- | --- |
| Named approvals | Roles replaced with named personnel; CEO signatory on the Policy. | Policy, Plan (+ quality docs) |
| Visible Table of Contents | Blank TOC fields populated with a visible, hyperlinked contents list. | 57 documents system-wide |
| Standard format / fonts | All documents standardized to the DAN font (Tahoma); symbol fonts preserved. | All 77 documents |
| Validation (QC) | Every document re-validated after each change. | 77 / 77 pass |

# 4.  Remaining Open Items

- Finding 1 — HSE&W Policy: apply the CEO signature and attach the workforce-communication / briefing evidence at issue.

- Finding 5 — Palm Al Ahsa contractor HSE Plan: obtain the contractor's Rev. C resubmission and PMC Code A approval.

# Revision History

| Rev. | Date | Description of Change | Approved By |
| --- | --- | --- | --- |
| R00 | June 2026 | Issued — closure record for the HSE & Welfare Management Review comments. | Delivery Director |