QUALITY MANAGEMENT SYSTEM

DAN Quality Management System

Quality Management Review — Findings Closure Report

Document Control

| Document No. | 01-000001-000000-DAN-QMN-RPT-000001 | Revision | R00 |
| --- | --- | --- | --- |
| Issue Date | June 2026 | Classification | Controlled — Internal |
| Document Owner | Quality Department | Page Format | US Letter |

Approval

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| Quality Manager Signature / Date | Amjed Sammari Delivery Director Signature / Date | AbdulHalim Kaissy Chief Development Officer (CDO) Signature / Date |

Table of Contents

1.  Findings and Closure

2.  Cross-cutting Changes

3.  Remaining Open Items

Revision History

Review source: PIF Centre of Excellence (CoE) — Quality Management System Review (Report Findings & Closure). System: New HSSE Management System 2026. Prepared: June 2026. Owner: Quality Department.

This report records the six CoE review findings, the action taken to close each, and the document and location where the change was made.

# 1.  Findings and Closure

| # | CoE finding | Action taken | Document | Status |
| --- | --- | --- | --- | --- |
| 1 | Quality Policy — must be signed off by the same executive who approved it. | Rebuilt in DAN house style; the CEO (Abdulrahman Aba Alkhail) is both approver and signatory; statement, commitments and signature on one page. | 01-000001-000000-DAN-QMN-POL-000001 | Closed |
| 2 | Quality Manual — (1) prepared/reviewed/approved by Quality personnel; (2) fix table-of-contents page numbering. | (1) Named Quality approvers (Quality Manager, A. Sammari, A. Kaissy); Owner set to Quality Department. (2) Visible TOC injected and page-number field-update enabled. | 01-000001-000000-DAN-QMN-MAN-000001 | Closed |
| 3 | Design Quality Requirements — standard format; missing ER; unnamed doc-control; no RACI; A1 Process Map missing. | New DQR in standard format with full Employer's Requirements (ER), named approvals, a RACI matrix, and the A1 Design Review Process Map. | 01-000001-000000-DAN-QMN-SPC-000001 | Closed |
| 4 | Design QA/QC Reports — design change-management log and QA/QC report templates. | To be produced. | (to be created) | Open |
| 5 | Project Quality Plan — (a) numbering/review/approval; (b) PMC/CSC requirements; (c) official issue. | Renamed to QMP; named Quality approval (Owner: Quality Department); added a PMC/CSC Quality Requirements section (3.5). | 01-000001-000000-DAN-QMN-PLN-000001 | Closed |
| 6 | Construction QA/QC Reports — weekly/monthly report templates with document control. | To be produced (report content already specified in QMP Section 7.4). | (to be created) | Open |

# 2.  Cross-cutting Changes

| Change | Detail | Scope |
| --- | --- | --- |
| Named approvals | Generic roles replaced with named personnel; CEO signatory on policy. | Quality Manual, QMP, DQR, Policies |
| Document Owner | Set to Quality Department on the quality documents. | Quality Manual, QMP, DQR |
| Visible Table of Contents | Blank TOC fields populated with a visible, hyperlinked contents list. | 57 documents system-wide |
| Standard format / fonts | All documents standardized to the DAN font (Tahoma); symbol fonts preserved. | All 77 documents |
| Validation (QC) | Every document re-validated after each change. | 77 / 77 pass |

# 3.  Remaining Open Items

- SN 4 — Design QA/QC report templates and design change-management log.

- SN 6 — Construction weekly and monthly QA/QC report templates (document-controlled).

# Revision History

| Rev. | Date | Description of Change | Approved By |
| --- | --- | --- | --- |
| R00 | June 2026 | Issued — closure record for the PIF/CoE Quality Management Review findings. | Delivery Director |