DAN COMPANY

Construction HSSE Management System

PROJECT HEALTH, SAFETY, SECURITY,

ENVIRONMENT & WELFARE (HSSE&W) PLAN

Employer / Client HSSE&W Management & Assurance Plan

Document No.: 01-DAN-PLN-HSE-000001-PHSEW

Revision: R00  ·  Issue date: June 2026

Developer / Employer (Client): DAN Company

Project: Tuaja Project

Project Management Consultant (PMC): Khatib & Alami

Main Contractor: Tamimi Contracting Company

Location:

# Document Control

| Field | Detail |
| --- | --- |
| Document title | Employer / Client Project HSSE&W Management & Assurance Plan |
| Document number | 01-DAN-PLN-HSE-000001-PHSEW |
| Document type | Plan |
| Revision | R00 |
| Issue date | June 2026 |
| Status | Approved — Issued for Implementation |
| Prepared by | Mohammed Alshehri — HSSE Manager (Employer) |
| Owner / custodian | Mohammed Alshehri — HSSE Manager, Employer HSSE Function |
| Parent system | New HSSE Management System 2026 (DAN Company) |
| Governing manual | Construction HSE Management System Manual (01-DAN-MAN-HSE-000001) |
| Classification | Internal — Employer Controlled Document |
| Review cycle | Annually, or upon significant change to scope, organisation, legislation or following a major incident |

## Approval

This Plan is issued under the authority of the Employer's executive line. It is not valid for implementation until authorised by the signatories below. Electronic approval in the document-management system is equivalent to a wet signature.

| Action | Role | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | Mohammed Alshehri — HSSE Manager |  | June 2026 |
| Reviewed by | Amjed Sammari — Delivery Director |  | June 2026 |
| Approved by | AbdulHalim Kaissy — Chief Development Officer (CDO) |  | June 2026 |

## Distribution List

| Copy | Holder / Role | Format |
| --- | --- | --- |
| Master | HSSE Manager (custodian) | Controlled — electronic |
| 01 | Chief Executive Officer | Controlled — electronic |
| 02 | Chief Development Officer | Controlled — electronic |
| 03 | Delivery Director | Controlled — electronic |
| 04 | PMC — HSE Lead | Controlled — electronic |
| 05 | Main Contractor — HSE Manager | Controlled — electronic |
| Site | Site HSE notice board / induction room | Uncontrolled extract |

## Revision History

| Rev | Date | Description of change | Author |
| --- | --- | --- | --- |
| R00 | June 2026 | First issue. Employer / Client Project HSSE&W Management & Assurance Plan, defining how the Employer sets, cascades and assures HSSE&W requirements across the PMC and Contractor under the New HSSE Management System 2026. | HSSE Manager |

# Table of Contents

Document Control	2

Document Control

Approval

Distribution List

Revision History

Table of Contents

1. Introduction and Purpose

1.1 Objectives of the Plan

2. Scope and Application

3. References

3.1 Legal and external requirements

3.2 Employer HSSE&W standards (cascaded to the supply chain)

4. Definitions and Abbreviations

5. Project Description

6. Employer Leadership, Policy and HSSE&W Culture

6.1 Client leadership commitments

6.2 Worker consultation and the safety culture

7. Governance, Roles and Responsibilities

7.1 Employer governance and reporting line

7.2 Delivery-party roles

7.3 Three-lines assurance model

8. HSSE&W Requirements Cascade and Document Assurance

8.1 Cascade mechanism

8.2 Submittal review and acceptance (hold points)

9. Risk Management and Oversight

9.1 Tiered risk responsibility

9.2 High-risk activities — Employer attention

10. Operational Control Standards (Cascaded to the Contractor)

10.1 Control-to-standard map

11. Occupational Health and Welfare (Employer requirements)

11.1 Occupational health

11.2 Welfare (the “W”)

12. Security Arrangements

13. Environmental Management

14. Competence, Communication and Governance Meetings

14.1 Competence assurance

14.2 Governance and communication forums

15. Emergency Preparedness and Response

16. Incident Management, Notification and Investigation

16.1 Notification flow

16.2 Investigation and learning

17. Monitoring, Assurance and Audit

18. Performance, KPIs and Reporting Up the Line

18.1 Reporting cascade

19. Stop Work Authority

20. Continual Improvement and Management of Change

21. Document and Records Control

Appendices

Approval	2

Distribution List	2

Revision History	3

Table of Contents	4

1. Introduction and Purpose	6

1.1 Objectives of the Plan	6

2. Scope and Application	6

3. References	6

3.1 Legal and external requirements	6

3.2 Employer HSSE&W standards (cascaded to the supply chain)	7

4. Definitions and Abbreviations	7

5. Project Description	9

6. Employer Leadership, Policy and HSSE&W Culture	9

6.1 Client leadership commitments	9

6.2 Worker consultation and the safety culture	9

7. Governance, Roles and Responsibilities	11

7.1 Employer governance and reporting line	11

7.2 Delivery-party roles	11

7.3 Three-lines assurance model	11

8. HSSE&W Requirements Cascade and Document Assurance	13

8.1 Cascade mechanism	13

8.2 Submittal review and acceptance (hold points)	13

9. Risk Management and Oversight	14

9.1 Tiered risk responsibility	14

9.2 High-risk activities — Employer attention	14

10. Operational Control Standards (Cascaded to the Contractor)	15

10.1 Control-to-standard map	15

11. Occupational Health and Welfare (Employer requirements)	17

11.1 Occupational health	17

11.2 Welfare (the “W”)	17

12. Security Arrangements	17

13. Environmental Management	17

14. Competence, Communication and Governance Meetings	19

14.1 Competence assurance	19

14.2 Governance and communication forums	19

15. Emergency Preparedness and Response	19

16. Incident Management, Notification and Investigation	19

16.1 Notification flow	19

16.2 Investigation and learning	20

17. Monitoring, Assurance and Audit	21

18. Performance, KPIs and Reporting Up the Line	21

18.1 Reporting cascade	21

19. Stop Work Authority	22

20. Continual Improvement and Management of Change	22

21. Document and Records Control	22

Appendices	23

# 1. Introduction and Purpose

This Health, Safety, Security, Environment & Welfare (HSSE&W) Plan is issued by DAN Company in its role as the Employer (Developer / Client) for the project. It defines how the Employer discharges its HSSE&W duties — not by executing the works, but by setting requirements, cascading them through the supply chain, and assuring that they are delivered.

The works are executed by the Main Contractor and supervised day-to-day by the Project Management Consultant (PMC) acting on the Employer's behalf. This Plan therefore establishes a governance and three-lines assurance framework: the Contractor manages and controls HSSE&W risk at the workface (first line); the PMC supervises, reviews and reports on the Contractor (second line); and the Employer's HSSE function sets standards and provides independent oversight and assurance (third line). The Employer remains ultimately accountable for HSSE&W outcomes and retains client leadership of the project's safety culture.

## 1.1 Objectives of the Plan

- Achieve Zero Harm — no fatalities or life-changing injuries to any person affected by the project, and continual reduction in incident rates across the supply chain.

- Define the Employer's HSSE&W requirements and the contractual mechanism by which they are imposed on the PMC and Contractor.

- Establish clear accountabilities from the workface to the CEO, and the assurance regime that gives the Employer confidence its requirements are being met.

- Ensure compliance with applicable legal, regulatory and client-standard HSSE&W obligations for which the Employer carries duty-holder responsibility.

- Provide a single controlling document that aligns the Employer, PMC and Contractor on roles, standards, assurance and reporting.

# 2. Scope and Application

This Plan applies to the full project lifecycle under the Employer's control — from procurement and mobilisation through construction, commissioning, and handover. It is binding on the Employer's project team, the PMC, the Main Contractor, and all subcontractors and suppliers, who shall comply with it through their contracts.

The Plan sets the Employer's HSSE&W expectations and assurance arrangements. It does not replace the Contractor's own Project-Specific Safety, Health & Environment Plan (PSHEP), method statements, or risk assessments — these remain the Contractor's responsibility and are produced to satisfy the requirements defined here and in the Employer specification (01-DAN-PRC-HSE-000002-PSHEP). Where this Plan and a lower-tier document differ, the more stringent requirement prevails; deviations require Employer authorisation through management of change.

# 3. References

## 3.1 Legal and external requirements

The Employer maintains a project Legal & Other Requirements Register identifying the national occupational-safety, environmental, civil-defence, and labour-welfare legislation, client standards, and international frameworks (e.g. ISO 45001, ISO 14001) applicable to the project. The Employer holds duty-holder obligations under this legislation that cannot be wholly transferred to the Contractor; the register defines which obligations are retained, shared, or delegated.

- Applicable national / local occupational-safety, environmental, labour and civil-defence legislation of the Kingdom of Saudi Arabia — including the Saudi Labour Law, the Saudi Building Code (SBC), Civil Defence regulations, and the environmental regulations of the National Center for Environmental Compliance (NCEC).

- Client / corporate HSSE standards and the conditions of contract (Employer–PMC and Employer–Contractor)

- ISO 45001:2018 (OH&S) and ISO 14001:2015 (Environment) — as alignment frameworks

## 3.2 Employer HSSE&W standards (cascaded to the supply chain)

The Employer's management-system documents below constitute the HSSE&W standards imposed on the Contractor and PMC by contract. The Contractor shall implement them; the PMC shall supervise their implementation; the Employer shall assure them. Users must verify the current revision against the Master Document Register before relying on any reference.

| Document No. | Title (Employer standard) |
| --- | --- |
| 01-DAN-MAN-HSE-000001 | Construction HSE Management System Manual |
| 01-DAN-PRC-HSE-000001-GEN | DCSM — General Requirements |
| 01-DAN-PRC-HSE-000002-PSHEP | Specification for Contractor PSHEP |
| 01-DAN-PRC-HSE-000004-QULF | Qualification Requirements for Contractor SH&E Personnel |
| 01-DAN-PRC-HSE-000005-MTNG | Pre-Construction Meeting — Agenda Requirements |
| 01-DAN-PRC-HSE-000006-RSKMNG | SH&E Risk Management |
| 01-DAN-PRC-HSE-000050-GLOSSARY | Glossary of Terms and Definitions |

The full set of operational standards cascaded to the Contractor is mapped in Section 10; the complete register is reproduced in Appendix A.

# 4. Definitions and Abbreviations

Terms carry the meanings defined in the system Glossary (01-DAN-PRC-HSE-000050-GLOSSARY). Project-role terms used throughout this Plan:

| Term | Meaning |
| --- | --- |
| Employer / Client | DAN Company — the developer that commissions and owns the project and issues this Plan. |
| HSSE Manager | The Employer's senior HSSE&W role; custodian of this Plan; reports to the Delivery Director. |
| Delivery Director | Employer executive accountable for project delivery; reports to the Chief Development Officer. |
| CDO | Chief Development Officer — reports to the CEO. |
| CEO | Chief Executive Officer — ultimate accountability for HSSE&W. |
| PMC | Project Management Consultant — supervises the works on the Employer's behalf (second line). |
| Contractor | Main Contractor executing the works and managing workface HSSE&W risk (first line). |
| Three lines of assurance | Contractor (manage/control) → PMC (supervise/review) → Employer (set/assure). |
| PSHEP | Project-Specific Safety, Health & Environment Plan produced by the Contractor. |
| SWA | Stop Work Authority. |
| Abbrev. | Meaning |
| AHA / JHA | Activity Hazard Analysis / Job Hazard Analysis |
| PTW | Permit to Work |
| CEMP | Construction Environmental Management Plan |
| ERP | Emergency Planning and Response |
| TRIR / LTIFR | Total Recordable Incident Rate / Lost Time Injury Frequency Rate |
| HiPo | High-Potential incident |
| MoC | Management of Change |

# 5. Project Description

This section establishes the context for the Employer's HSSE&W risk profile and assurance effort. It shall be completed at award and maintained current.

| Item | Detail |
| --- | --- |
| Project name / contract No. |  |
| Employer (Client) | DAN Company |
| PMC (supervision consultant) |  |
| Main Contractor |  |
| Project location |  |
| Scope of works |  |
| Contract value / duration |  |
| Peak / average workforce (Contractor) |  |
| Key high-risk activities |  |
| Interfaces (live operations, public, authorities) |  |
| Environmental / community sensitivities |  |
| Mobilisation / handover dates |  |

# 6. Employer Leadership, Policy and HSSE&W Culture

As Employer, DAN sets the tone for the whole project. HSSE&W is owned at the most senior level: the CEO holds ultimate accountability, and leadership commitment is visible through the executive chain down to the workface. The Employer's HSSE&W Policy, signed by the CEO, is a contractual reference for the PMC and Contractor and is displayed at site.

## 6.1 Client leadership commitments

- Executive visibility — senior leaders attend project HSSE&W governance reviews monthly, conduct at least one documented site safety walk per senior leader each month, and attend incident reviews for all high-potential and lost-time events.

- Resourcing assurance — the Employer provides and maintains a competent HSSE function with authority to act independently of programme and commercial pressure; resourcing adequacy is reviewed at each major mobilisation and at least annually.

- Uphold Stop Work Authority across the supply chain and retain ultimate client SWA (Section 19), verified through the quarterly assurance programme.

- Set HSSE&W objectives and KPIs and hold the PMC and Contractor to account against them (Section 18); performance is reviewed monthly at project governance and formally at the quarterly executive review.

- Require a just, reporting culture and refuse to accept HSSE&W performance traded against cost or schedule; culture and leading indicators are reviewed monthly.

## 6.2 Worker consultation and the safety culture

Although the workforce is employed by the Contractor, worker consultation, hazard reporting and engagement mechanisms are established and operated by the Contractor and supervised by the PMC. The Employer assures, through its oversight and audit regime, that these mechanisms exist and function and that workers can raise concerns — including to the Employer — without fear of reprisal. Culture is monitored through leading indicators and assurance findings, not assumed.

# 7. Governance, Roles and Responsibilities

HSSE&W governance follows the Employer's executive line and the three-lines assurance model. Accountability flows upward from the workface to the CEO; requirements and authority flow downward. The governance organogram is held in Appendix B and a full RACI across Employer, PMC and Contractor in Appendix C.

## 7.1 Employer governance and reporting line

The Employer's HSSE&W chain of accountability is:

- Chief Executive Officer (CEO) — ultimate accountability for HSSE&W; sets policy; reviews performance at executive level.

- Chief Development Officer (CDO) — accountable to the CEO for HSSE&W across the development portfolio; endorses this Plan; escalation point for strategic HSSE&W risk.

- Delivery Director — accountable for delivering the project to HSSE&W requirements; integrates HSSE&W into delivery decisions; reviews this Plan; chairs project HSSE&W governance.

- HSSE Manager — custodian of this Plan; leads the Employer's HSSE&W function and assurance regime; sets requirements, audits the PMC and Contractor, reports performance up the line, and advises the Delivery Director. Reports to the Delivery Director.

- Employer HSSE&W team / officers — deliver inspections, audits, document review, incident oversight, and monitoring on behalf of the HSSE Manager.

## 7.2 Delivery-party roles

| Party | HSSE&W role |
| --- | --- |
| PMC (second line) | Supervises the works on the Employer's behalf. Under authority delegated by the Employer, the PMC reviews and accepts routine Contractor submittals (AHAs, risk assessments, permits and standard method statements), and reviews and recommends to the Employer those submittals reserved to the Employer under Section 8.2 (the PSHEP, Emergency Response Plan, competence dossier and critical-activity method statements). Method statements are reviewed jointly by the PMC's HSSE&W function and the relevant delivery and engineering disciplines, given their technical content. The PMC conducts day-to-day monitoring and inspection; verifies competence and resources; reports performance and non-compliance to the Employer; and supports incident investigation. |
| Main Contractor (first line) | Owns and manages workface HSSE&W risk; produces and implements the PSHEP, AHAs, method statements and permits; provides competent supervision, trained workers, plant and welfare; reports incidents and performance; closes out actions. |
| Subcontractors | Comply with the Contractor's PSHEP and the Employer's standards; provide competent personnel and equipment; report and investigate within the Contractor's system. |

## 7.3 Three-lines assurance model

| Line | Owner | HSSE&W function |
| --- | --- | --- |
| 1st — Manage/Control | Contractor | Identify, control and supervise risk at the workface; self-inspect; report. |
| 2nd — Supervise/Review | PMC | Supervise and check the Contractor; review submittals; surveillance; report to Employer. |
| 3rd — Set/Assure | Employer (HSSE Manager) | Set standards; independent audit and assurance of lines 1 and 2; govern and escalate. |

The lines are complementary, not substitutes: PMC supervision does not relieve the Contractor of responsibility, and Employer assurance does not relieve the PMC of its supervisory duty.

# 8. HSSE&W Requirements Cascade and Document Assurance

The Employer's standards take effect through the contracts. The conditions of contract for both the PMC and the Contractor incorporate this Plan and the cascaded standards (Section 3.2) as binding requirements, with defined HSSE&W obligations, hold points, and remedies for non-compliance.

## 8.1 Cascade mechanism

- Contract incorporation — Employer standards and this Plan are referenced in the PMC and Contractor contracts as deliverable HSSE&W requirements.

- Tender and award — HSSE&W prequalification and evaluation precede award; the Contractor's proposed PSHEP approach is assessed against 01-DAN-PRC-HSE-000002-PSHEP.

- Mobilisation hold point — the Contractor shall not mobilise to site until the Employer (on PMC recommendation) has accepted the PSHEP and key risk submittals.

- Implementation and surveillance — the Contractor implements; the PMC supervises; the Employer assures (Section 17).

## 8.2 Submittal review and acceptance (hold points)

The following Contractor submittals require Employer/PMC review and acceptance before the related work proceeds. Acceptance signifies the submittal meets Employer requirements; it does not transfer responsibility for adequacy to the Employer.

| Submittal | Recommended by | Accepted by |
| --- | --- | --- |
| Project-Specific SHE Plan (PSHEP) | PMC | Employer (HSSE Manager) |
| High-risk method statements | PMC | PMC / Employer for critical activities |
| Activity Hazard Analyses (AHA/JHA) | Contractor self / PMC review | PMC |
| Emergency Response Plan | PMC | Employer (HSSE Manager) |
| HSE organisation & competence dossier | PMC | Employer (HSSE Manager) |
| Permit to Work scheme & authorisers | PMC | Employer endorses |

# 9. Risk Management and Oversight

Risk is managed at the tier closest to the work and assured by the tiers above. The Contractor identifies and controls task risk using the hierarchy of controls per the Employer standard 01-DAN-PRC-HSE-000006-RSKMNG and AHA procedure 01-DAN-PRC-HSE-000007-AHA. The PMC reviews and challenges these; the Employer maintains strategic oversight and an independent project HSSE&W risk register.

## 9.1 Tiered risk responsibility

| Tier / artefact | Responsibility |
| --- | --- |
| Employer Project HSSE&W Risk Register | Employer (HSSE Manager) — strategic and cross-cutting risks; reviewed at governance meetings. |
| Contractor risk register / method statements | Contractor produces; PMC reviews; Employer samples via assurance. |
| Activity Hazard Analysis (AHA/JHA) | Contractor produces before each significant activity; PMC verifies; Employer audits. |
| Dynamic / daily risk assessment | Contractor supervision at the workface; PMC and Employer observe during inspections. |

## 9.2 High-risk activities — Employer attention

The activities listed below are designated high-risk. No such activity may proceed until its method statement and Activity Hazard Analysis have been accepted in accordance with the acceptance authority in Sections 7.2 and 8.2 and a valid permit to work has been issued. This list is not exhaustive: the HSSE Manager (Employer), supported by the PMC, reviews and extends it against the project scope (Section 5) at mobilisation, at least quarterly thereafter, and whenever the scope or work method changes.

- Work at height, scaffolding, MEWPs

- Excavation, shoring, underground and piling works

- Lifting operations and cranes / hoists

- Confined-space entry

- Hot works, energised electrical work / LOTO

- Work adjacent to live operations, the public, or traffic

- Other project-specific critical activities identified through the project risk assessment.

# 10. Operational Control Standards (Cascaded to the Contractor)

The Employer requires the Contractor to implement the operational standards below and the PMC to supervise their application; the Employer verifies through assurance. The Permit to Work standard (01-DAN-PRC-HSE-000019-PTW) governs authorisation of high-risk work. The table maps each activity/hazard to the controlling Employer standard.

## 10.1 Control-to-standard map

| Activity / hazard area | Doc. No. | Employer standard |
| --- | --- | --- |
| Permit to Work | …-000019-PTW | Permit to Work (PTW) |
| General site requirements | …-000001-GEN | DCSM — General Requirements |
| Hazard communication / signage | …-000008 / 021 | Hazard Communication; Signage, Barrication & Traffic Control |
| PPE | …-000017-PPE | Personal Protective Equipment |
| Hazardous materials / COSHH | …-000018-COSHH | Materials Handling, Storage & COSHH |
| Fire protection & prevention | …-000020-FIRPRT | Fire Protection and Prevention |
| Work at height / fall protection | …-000023-FALLPRT | Fall Protection & Working at Height |
| Ladders | …-000024-LDR | Ladders |
| Scaffolding | …-000025-SCFF | Scaffolding |
| Walking / working surfaces | …-000026-WALK | Walking / Working Surfaces |
| Cranes & hoists | …-000027-CRANES | Cranes and Hoists |
| Lifting, rigging & slings | …-000028-LFTRIGG | Lifting, Rigging and Slings |
| Excavation, shoring & backfill | …-000029-EXCV | Excavations, Shoring and Backfilling |
| Underground construction | …-000030-UNDRGROND | Underground Construction |
| Piling & cofferdams | …-000031-PILING | Piling Operations and Cofferdams |
| Confined spaces | …-000032-CONFSP | Confined Spaces |
| Electrical safety | …-000033-ELECT | Electrical Safety |
| Energy isolation (LOTO) | …-000034-LOTO | Lockout / Tagout |
| Motor vehicles & equipment | …-000035-MVEQ | Motor Vehicles and Equipment |
| Aerial lifts / MEWP | …-000036-MEWP | Aerial Lifts / MEWP |
| Road works / traffic | …-000037-RODWRK | Road Works |
| Manual handling | …-000038-MNLHAD | Manual Handling |
| Machine guarding | …-000039-MCHNGR | Machine Guarding |
| Hand & power tools | …-000040-HNDPOWR | Hand Tools and Power Tools |
| Remote / lone working | …-000041-LONWRK | Remote and / or Lone Working |
| Steel erection | …-000042-STLEREC | Steel Erection |
| Hot works | …-000043-HTWRK | Hot Works — Welding, Cutting & Brazing |
| Blasting | …-000044-BLST | Blasting |
| Concrete & masonry | …-000045-CONCTCON | Concrete and Masonry Construction |
| Compressed gas cylinders | …-000046-COMPGAS | Compressed Gas Cylinders |
| Painting & coating | …-000047-PNTCOT | Painting and Coating |
| Night work | …-000048-NHTWRK | Night Work |

All numbers are prefixed 01-DAN-PRC-HSE. Standards not relevant to the project scope are marked “not applicable” with justification recorded in Appendix A.

# 11. Occupational Health and Welfare (Employer requirements)

The Employer requires the Contractor to manage occupational-health risk and to provide welfare to a defined standard, and assures both. Health hazards — noise, vibration, dust/silica, heat stress, chemical exposure (COSHH …-000018), manual handling (…-000038), and fatigue (night work …-000048) — shall be assessed and controlled at source.

## 11.1 Occupational health

- Contractor provides fitness-to-work screening, health surveillance for exposed workers, and exposure monitoring; the Employer audits records.

- Heat-stress management programme mandatory in hot seasons — work-rest cycles, hydration, shaded rest. Outdoor work is prohibited from 15 June to 15 September between 12:00 and 15:00, and work stops when the temperature reaches 50 °C, in line with the Ministry of Human Resources and Social Development midday-work rule.

- Drug and alcohol policy enforced across the supply chain.

## 11.2 Welfare (the “W”)

The Employer treats workforce welfare as a duty and a reputational risk. The Contractor shall provide and maintain welfare to the standard in 01-DAN-PRC-HSE-000022-OFFICMNGT and applicable labour-welfare law; the Employer/PMC inspect and audit.

- Sanitary, washing, eating and rest facilities — adequate, clean, and maintained.

- Drinking water and shaded/cooled rest areas (heat-stress control).

- Worker accommodation meeting the labour-welfare standards of the Ministry of Human Resources and Social Development, applicable where the Contractor provides accommodation / camps.

- Worker grievance mechanism and wellbeing/mental-health support; access for the Employer to verify worker conditions.

# 12. Security Arrangements

The Employer sets security requirements protecting personnel, assets, and the works, and integrates them with safety access control. The Contractor implements site security; the Employer assures adequacy and manages interfaces with authorities.

- Access control and visitor/contractor management linked to induction status.

- Asset, material, fuel, and hazardous-material security (including explosives where blasting applies, …-000044).

- Threat and emergency security interface with the ERP and local authorities, per the project Security Plan.

- Journey management and lone-worker security (…-000041) for remote work.

# 13. Environmental Management

The Employer requires environmental impacts to be managed under the Construction Environmental Management Plan (01-DAN-PRC-HSE-000003-CEMP), with waste (…-000049) and COSHH (…-000018) controls, and assures compliance with permits and the prevention-of-pollution duty the Employer holds.

- Contractor maintains an aspects/impacts register; the Employer reviews high-impact aspects.

- Waste segregation, manifesting and licensed disposal (…-000049); spill prevention and response.

- Dust, noise, emissions and watercourse protection; community/stakeholder management.

- Environmental permits and consents held by the Employer / Contractor as applicable to the project scope.

# 14. Competence, Communication and Governance Meetings

## 14.1 Competence assurance

The Employer requires that no person works on the project without verified competence (Contractor standard …-000009-TRNG), and that HSE personnel meet the qualification requirements of 01-DAN-PRC-HSE-000004-QULF. The Employer/PMC verify the Contractor's competence dossier and audit training records (Appendix F holds the Employer's verification matrix).

## 14.2 Governance and communication forums

HSSE&W information flows up the Employer line and across the parties through a defined meeting regime (agendas per …-000005-MTNG).

| Forum | Frequency | Chair / participants |
| --- | --- | --- |
| Executive HSSE&W review | Monthly / Quarterly | CDO / Delivery Director; HSSE Manager reports |
| Project HSSE&W governance meeting | Monthly | Delivery Director; HSSE Manager, PMC, Contractor |
| PMC–Contractor HSE coordination | Weekly | PMC, Contractor HSE; Employer attends/samples |
| Site HSE committee & toolbox talks | Weekly / Daily | Contractor; PMC oversight |
| Lessons-learned / safety alerts | As required | All parties |

# 15. Emergency Preparedness and Response

The Employer assures that a tested emergency capability exists. The Contractor develops the project Emergency Response Plan to the Employer standard 01-DAN-PRC-HSE-000013-ERP (with first aid …-000014 and AED …-000015), accepted by the Employer; the PMC supervises readiness; the Employer assures and holds the external-interface and crisis-communication role.

- Contractor ERP covers credible scenarios (medical, fire/explosion, collapse, confined-space rescue, spill, severe weather, security).

- Employer accepts the ERP and verifies muster, evacuation, first-aid, AED and hospital arrangements.

- Drills conducted by the Contractor and witnessed/evaluated by PMC and Employer (forms TMP-000011/012/013).

- Employer crisis-management and notification-to-authorities role defined; contacts in Appendix G.

# 16. Incident Management, Notification and Investigation

All incidents — including near-misses, environmental and security events — are reported and investigated to the Employer standard 01-DAN-PRC-HSE-000012-ACCRPT. The Employer requires timely notification up the line and reserves the right to lead or oversee investigation of high-potential (HiPo) and serious incidents.

## 16.1 Notification flow

- Contractor notifies PMC and Employer immediately for serious / HiPo events (Initial Notification Report, RPT-000024).

- PMC verifies and escalates to the HSSE Manager; HSSE Manager escalates to Delivery Director, and to CDO/CEO per severity thresholds.

- Statutory notification to authorities made by the duty-holder as required.

## 16.2 Investigation and learning

- Investigation proportionate to actual/potential severity, with root-cause analysis; Employer leads or co-investigates HiPo/serious cases.

- Corrective actions tracked to closure by the Employer's assurance system; effectiveness verified.

- Lessons shared across the supply chain via safety alerts and the Lesson Learned Bulletin (TMP-000007).

Severity thresholds for executive escalation (Delivery Director / CDO / CEO) shall be defined and recorded in Appendix G.

# 17. Monitoring, Assurance and Audit

Assurance is how the Employer gains confidence — independent of the PMC and Contractor — that requirements are being met. The Employer operates a risk-based assurance programme across both delivery parties.

| Assurance activity | Owner / cadence |
| --- | --- |
| Employer HSSE&W audits of Contractor & PMC | HSSE Manager — planned, risk-based schedule (Appendix H) |
| Employer site inspections & safety walks | HSSE team / leadership — routine |
| Review of PMC surveillance reports | HSSE Manager — continuous |
| Verification of Contractor self-inspection | HSSE team — sampling |
| Non-conformance management | Employer raises NCR (RPT-000016); tracks to closure |
| Management review of system effectiveness | Delivery Director / HSSE Manager — periodic |

Findings are risk-rated, assigned, and tracked to closure; repeated or serious non-compliance triggers escalation and contractual remedy.

# 18. Performance, KPIs and Reporting Up the Line

The Employer sets HSSE&W objectives and KPIs for the project and requires the Contractor (via PMC) to report against them monthly (data per …-000011-MPSR). Leading indicators are emphasised to drive prevention. Performance is consolidated by the HSSE Manager and reported up the governance line to the CEO.

| Indicator | Type | Target |
| --- | --- | --- |
| Fatalities | Lagging | Zero |
| Lost Time Injury Frequency Rate (LTIFR) | Lagging | ≤ 0.5 |
| Total Recordable Incident Rate (TRIR) | Lagging | ≤ 1.0 |
| High-Potential (HiPo) incidents | Lagging | Trend to zero |
| Reportable environmental incidents | Lagging | Zero |
| Near-miss / hazard reports (Contractor) | Leading | Closure rate ≥ 90 % |
| Employer assurance audits vs plan | Leading | ≥ 95% |
| Corrective actions closed on time | Leading | ≥ 90% |
| Open high-risk findings (ageing) | Leading | Zero overdue |

## 18.1 Reporting cascade

- Contractor → PMC: weekly/monthly HSSE&W performance and statistics.

- PMC → HSSE Manager: monthly consolidated supervision and performance report.

- HSSE Manager → Delivery Director → CDO → CEO: monthly/quarterly HSSE&W governance report, with immediate escalation of serious matters.

# 19. Stop Work Authority

Every person on the project may and must stop work they believe to be unsafe, without reprisal. The Contractor and PMC exercise SWA in the field; the Employer retains ultimate client Stop Work Authority and may suspend any activity that breaches requirements, formalised via the Temporary Suspension of Work Notice (…-000010-TMPWRK) and Stop Work Notice form (TMP-000009). Work resumes only when the Employer/PMC is satisfied controls are restored.

# 20. Continual Improvement and Management of Change

This Plan is reviewed at the defined cycle, on significant change, and after any serious incident. Improvement actions arise from assurance findings, investigations, lessons learned, and worker feedback. Any change to scope, parties, methods, or controls is processed through the Employer's management-of-change process — with risk assessments and this Plan updated — before it takes effect.

# 21. Document and Records Control

This Plan and all referenced standards are controlled; only the current revision, verified against the Master Document Register, is valid. The Employer retains its assurance records (audits, inspections, submittal acceptances, escalations, performance reports) and requires the Contractor and PMC to retain their HSSE&W records for the periods set by law and contract, available for Employer review and audit.

# Appendices

The following appendices are completed and maintained as controlled attachments to this Plan.

| Appendix | Title |
| --- | --- |
| A | Employer HSSE&W standards register and applicability (N/A justifications) |
| B | Project governance organogram (CEO → CDO → Delivery Director → HSSE Manager) and party interfaces (PMC, Contractor) |
| C | RACI matrix across Employer, PMC and Contractor for key HSSE&W processes |
| D | Employer Project HSSE&W risk register |
| E | Submittal review / acceptance log (PSHEP, method statements, AHAs, ERP) |
| F | Employer competence-verification matrix (Contractor / PMC) |
| G | Emergency & escalation contacts, notification flowchart and severity thresholds |
| H | Employer assurance & audit schedule and KPI dashboard |
| I | Forms and registers index (per Master Document Register) |